Monthly Report – August 2026

Name: Nurudeen Akindele

Daily Task Activities

| DATE | TASK | DELIVERABLE | STATUS |
| --- | --- | --- | --- |
| August 3rd, 2026 | Product Upload | Uploaded new products with names, descriptions, specifications, pricing and images | Completed |
| August 3rd, 2026 | Jumia Store Onboarding | Continued preparing Jumia onboarding documentation and store setup requirements | Ongoing |
| August 5th, 2026 | Referral DB Schema Update | Updated Users and Orders collections schema in Payload CMS to include payout fields (bank details) and referral tracking | Completed |
| August 5th, 2026 | Konga KYC & Registration | Followed up on KYC verification status for the Konga store | Ongoing |
| August 7th, 2026 | Product Upload (Continued) | Uploaded additional new arrivals to the website | Completed |
| August 7th, 2026 | CDCare Partnership | Continued engagement and partnership discussions with CDCare | Ongoing |
| August 10th, 2026 | Checkout Integration | Implemented referral code input field on the Checkout page to capture and validate user-applied codes | Completed |
| August 12th, 2026 | Commission Hooks | Updated the Orders collection to save applied referral codes and trigger automatic commission calculation hooks | Completed |
| August 14th, 2026 | Admin UI Components | Developed custom admin components (ReferralAmount, ExpectedPayoutField) for the Payload CMS admin panel | Completed |
| August 14th, 2026 | Product Description Update | Reviewed and updated product descriptions, specifications and images across categories | Completed |
| August 17th, 2026 | Admin UI Debugging | Fixed UI-level crashes in custom admin components to stabilize product editing and prevent form state errors | Completed |
| August 17th, 2026 | CDCare Partnership | Drafting terms and continuing marketplace listing negotiations with CDCare | Ongoing |
| August 19th, 2026 | Schema Troubleshooting | Resolved 'no such column: referrer_id' SQLite errors and reconciled authentication strategy conflicts | Completed |
| August 21st, 2026 | Product Upload | Uploaded a new batch of products and verified their display on the storefront | Completed |
| August 21st, 2026 | Product Visibility Review | Reviewed uploaded products to ensure consistent display and accurate pricing | Completed |
| August 24th, 2026 | Upload Performance Fix | Diagnosed and resolved 'MaxListenersExceededWarning' memory leak issues during product image uploads | Completed |
| August 24th, 2026 | Konga KYC & Registration | Resubmitted updated KYC verification documentation for Konga store | Ongoing |
| August 26th, 2026 | Referral System Verification | Verified the entire end-to-end referral workflow to ensure earnings are correctly recorded and processed without database errors | Completed |
| August 26th, 2026 | Jumia Store Onboarding | Followed up on marketplace approval for the Jumia store | Ongoing |
| August 28th, 2026 | Influencer Content Creation | Created promotional content and guidelines for influencers to use with the referral engine | Completed |
| August 28th, 2026 | Influencer Content Distribution | Shared the created promotional content with key influencers for the referral program | Completed |
| August 31st, 2026 | Influencer Content Updates | Updated referral content and marketing assets based on early feedback from influencers | Completed |